PrivacyLens

AI-Powered Privacy Policy Analyzer & Leaderboard | 2-Week Implementation Roadmap for 3 Developers

Project Goal: Build a trustworthy, scalable Chrome Extension and Public Leaderboard that analyzes privacy policies on the fly using a hybrid Rule-Based NLP + LLM architecture. Key Strategy: Avoid blind LLM summarization. Use deterministic regex & spaCy parsing for 80% of fact-extraction (sections, Flesch readability, bad phrase counts) and use LLMs only for structured last-mile reasoning.

# 1. Team Responsibilities & Ownership Matrix

With 3 full-stack team members, responsibilities are divided by clear system boundaries to prevent merge conflicts and ensure parallel execution.

| Role & Owner | Primary Domain | Core Deliverables |
| --- | --- | --- |
| Person 1 (Extension Specialist) | Chrome Extension (Manifest V3), Content Script DOM Parser & Client UI | • Automatic Policy URL Detector • Clean DOM Text Stripper • Popup UI (Trust badge, risk tags) • API Gateway Communicator |
| Person 2 (NLP & AI Specialist) | FastAPI Engine, Rule-Based Parser, LLM Pipeline & Trust Rubric | • Section Segmentation Engine • Readability & Vagueness Scorer • Gemini/OpenAI Structured JSON Pipeline • Transparent Trust Score Rubric |
| Person 3 (DB & Web App Specialist) | MongoDB Atlas Database, Caching Layer & Public Leaderboard Web App | • MongoDB Schema & API Endpoints • Domain Caching System (30-day TTL) • Leaderboard Web App (React/Tailwind) • Production Deployment (Render + Vercel) |

# 2. Week-by-Week Action Plan

## Week 1: Core Systems, Data Pipeline & API Contract

- Day 1-2 (API & Scaffolding): All 3 align on API request/response JSON schema. Person 1 builds Manifest V3 shell. Person 2 sets up FastAPI & spaCy parser. Person 3 initializes MongoDB Atlas & connection pool.

- Day 3-5 (Core Engine): Person 1 implements DOM policy link detector and clean text extractor. Person 2 implements Section Segmenter + Readability Scorer + Gemini API JSON extractor. Person 3 implements /api/v1/analyze endpoint with MongoDB cache lookup.

- Day 6-7 (Week 1 Integration): Connect Extension -> FastAPI -> Gemini -> MongoDB. Test on 10 top student websites (Notion, Chegg, Quizlet, Canvas, Discord, Spotify). Debug pipeline bottlenecks.

## Week 2: UI Polish, Leaderboard & Final Deployment

- Day 8-10 (Frontend & Web App): Person 1 polishes Extension Popup with color-coded score badge and risk accordions. Person 2 finalizes the Transparent Trust Score math. Person 3 builds the Public Leaderboard Web App with search and filters.

- Day 11-12 (Deployment & E2E Testing): Person 1 packages Chrome Extension. Person 2 tunes prompts & token usage. Person 3 deploys FastAPI on Render and Leaderboard on Vercel.

- Day 13-14 (Presentation & Trustworthy AI Evaluation): Team documents Trustworthy AI pillars (Explainability, Privacy-by-Design, Robustness) and prepares presentation slides + live demo video.

# 3. Trustworthy AI Narrative for Course Submission

- Explainability: Every score is backed by extracted evidence quotes and deterministic rule scores (Flesch readability, weasel words), not just an opaque LLM decision.

- Privacy-by-Design: The Chrome extension collects ZERO personal user data or browsing history — it only sends the public policy URL and text to the backend.

- Robustness & Scalability: By using section-based chunking and MongoDB domain caching, the system remains fast, cheap, and immune to LLM hallucination on huge documents.